# Performance Testing Engagement Process for a New Application

## 1. Objective

This document describes the standard process followed when a new application requires load testing for the first time. The goal is to ensure that the application can meet expected business demand while identifying performance bottlenecks before production deployment.

# Phase 1 – Request Intake and Initial Discussion

## Purpose

Understand why performance testing is required and gather high-level expectations.

## Activities

### Conduct a Kickoff Meeting

Meet with:

- Business stakeholders

- Application owners

- Developers

- Architects

- DevOps team

- Database team

### Capture:

#### Business Objective

Examples:

- Validate support for 5,000 concurrent users.

- Ensure Black Friday readiness.

- Verify response time SLA.

- Identify system bottlenecks.

#### Testing Scope

Determine:

- Which applications are involved?

- Which environments are available?

- What is in scope and out of scope?

#### Deployment Architecture

Understand:

- Web servers

- Application servers

- APIs

- Databases

- Third-party integrations

- Load balancers

- Cloud infrastructure

### Deliverable

Performance Testing Requirement Questionnaire.

# Phase 2 – Requirement Gathering

## Purpose

Convert business expectations into measurable performance goals.

## Information to Collect

### User Load

- Concurrent users

- Peak users

- Average users

### Throughput

Examples:

- Transactions per second (TPS)

- Requests per second (RPS)

### Response Time SLA

Examples:

| Transaction | SLA |
| --- | --- |
| Login | < 2 sec |
| Search | < 3 sec |
| Checkout | < 5 sec |

### Test Duration

Examples:

- 30 minutes

- 2 hours

- 8 hours endurance test

### Availability Requirements

Examples:

- 99.9% uptime

- No failures under peak load

### Business Critical Transactions

Identify top user journeys.

Examples:

- Login

- Search

- Add to Cart

- Checkout

- Payment

### Deliverable

Performance Requirement Specification Document.

# Phase 3 – Application Understanding

## Purpose

Learn how the application behaves.

## Activities

### Understand Architecture

Document:

- Front-end

- APIs

- Microservices

- Message queues

- Databases

- External dependencies

### Review Existing Documents

- Solution architecture

- API specifications

- Swagger/OpenAPI docs

- Sequence diagrams

- HLD and LLD

### Identify Dependencies

Examples:

- Payment gateways

- Authentication systems

- External APIs

- Messaging systems

### Deliverable

Application Architecture Understanding Document.

# Phase 4 – Workload Modeling

## Purpose

Create realistic user behavior.

## Determine:

### User Distribution

Example:

| Transaction | Percentage |
| --- | --- |
| Login | 10% |
| Search | 50% |
| Product View | 25% |
| Checkout | 15% |

### Think Time

Simulate human behavior.

Examples:

- 3 sec between pages

- 5 sec after search

### Arrival Rate

Examples:

- 50 users every minute

- 100 requests/sec

### Deliverable

Workload Model Document.

# Phase 5 – Environment Validation

## Purpose

Ensure the environment is suitable for testing.

## Verify

### Environment Parity

Confirm:

- Similar infrastructure to Production.

- Same server configurations.

- Same database version.

### Capacity

Check:

- CPU

- Memory

- Disk

- Network

### Monitoring Availability

Ensure monitoring tools are enabled.

Examples:

- Dynatrace

- Grafana

- Prometheus

- AppDynamics

- Splunk

### Deliverable

Environment Readiness Checklist.

# Phase 6 – Test Data Preparation

## Purpose

Prepare realistic and reusable test data.

## Activities

### Identify Required Data

Examples:

- Users

- Accounts

- Products

- Orders

### Verify Data Volume

Ensure sufficient records exist.

### Create Data Refresh Strategy

Examples:

- Reset database after execution.

- Create reusable accounts.

- Generate dynamic data.

### Deliverable

Test Data Strategy Document.

# Phase 7 – Script Development

## Purpose

Automate user transactions.

## Activities

### Record or Develop Scripts

Tools:

- JMeter

- LoadRunner

- Gatling

- Artillery

### Implement

- Correlation

- Parameterization

- Assertions

- Error handling

### Validate Scripts

Run with one user first.

### Deliverable

Working performance scripts.

# Phase 8 – Monitoring Setup

## Purpose

Observe system behavior during tests.

## Configure Monitoring For

### Infrastructure

- CPU

- Memory

- Disk

- Network

### Application

- Response times

- Error rates

- Thread pools

- Connection pools

### Database

- Slow queries

- Locks

- Sessions

### JVM Metrics

- Heap usage

- Garbage collection

### Deliverable

Monitoring Dashboard.

# Phase 9 – Baseline Testing

## Purpose

Validate script correctness and establish initial metrics.

## Execution

Run:

- 1 user

- 5 users

- 10 users

Verify:

- No errors

- Correct responses

- Stable application behavior

### Deliverable

Baseline Report.

# Phase 10 – Performance Test Execution

## Types of Tests

### Load Test

Verify expected workload.

### Stress Test

Identify breaking point.

### Spike Test

Sudden traffic increase.

### Endurance Test

Long-duration stability.

### Volume Test

Large amount of data.

### Scalability Test

Evaluate horizontal or vertical scaling.

### Deliverable

Execution Logs and Raw Results.

# Phase 11 – Bottleneck Analysis

## Analyze Metrics

### Application

- Slow APIs

- High response time

### Infrastructure

- CPU saturation

- Memory exhaustion

### Database

- Long-running queries

- Lock contention

### Network

- Latency

- Packet loss

### Third-Party Systems

- Dependency delays

### Deliverable

Performance Analysis Report.

# Phase 12 – Defect Reporting

## Raise Performance Issues

Include:

### Problem Description

Example:

Checkout API response increased from 2 sec to 8 sec at 1,000 users.

### Evidence

- Graphs

- Logs

- Dynatrace traces

- SQL findings

### Severity

- Critical

- High

- Medium

- Low

### Deliverable

Performance Defect Tracker.

# Phase 13 – Re-Testing

## Activities

After fixes:

- Re-execute scenarios.

- Compare old and new metrics.

- Confirm improvement.

### Deliverable

Comparison Report.

# Phase 14 – Final Sign-Off

## Prepare Final Report

Include:

### Test Scope

Applications tested.

### Workload

Users and transactions.

### Results

- Average response times

- Percentiles

- Throughput

- Error rate

### Bottlenecks Found

List issues and resolutions.

### Risks

Remaining concerns.

### Recommendation

- Pass

- Pass with observations

- Fail

### Deliverable

Final Performance Test Report.

# Typical Artifacts Produced During Entire Engagement

- Requirement Questionnaire

- Architecture Understanding Document

- Workload Model

- Environment Readiness Checklist

- Test Data Strategy

- Performance Scripts

- Monitoring Dashboards

- Execution Reports

- Bottleneck Analysis Report

- Defect Tracker

- Comparison Report

- Final Sign-Off Report

# Success Criteria

A performance testing engagement is considered successful when:

- Business SLAs are achieved.

- No critical bottlenecks remain.

- Application remains stable under expected load.

- Infrastructure capacity is understood.

- Stakeholders receive clear go/no-go recommendations.

# Recommended Tools

### Scripting

- Apache JMeter

- Artillery

- Gatling

- LoadRunner

### Monitoring

- Dynatrace

- Grafana

- Prometheus

- AppDynamics

### Reporting

- Grafana Dashboards

- Excel Reports

- HTML Reports

### Collaboration

- Jira

- Confluence

### Log Analysis

- Splunk

- ELK Stack

# Performance Testing Lifecycle

Request → Requirement Gathering → Architecture Understanding → Workload Modeling → Environment Validation → Test Data Preparation → Script Development → Monitoring Setup → Baseline Test → Execution → Analysis → Defect Fix → Re-Test → Sign-Off